MAJOR PROJECT

Smart Retail & Customer Intelligence Platform

# 1. Project Overview

Title: AI-Powered Smart Retail & Customer Intelligence Platform

Goal: Build a single deployed system that a retail/e-commerce business could realistically use — it recognizes returning customers via face recognition, analyzes customer feedback/chat sentiment, answers FAQs via a chatbot, and exposes everything through a production-style API.

This project is designed so every Week 6 syllabus topic maps directly to a module:

| Syllabus Topic | Project Module |
| --- | --- |
| OpenCV basics | Image preprocessing, webcam/video capture |
| Image classification | Product category classifier |
| Face recognition | Customer recognition & visit logging |
| Text preprocessing | Cleaning reviews/chat text |
| Sentiment analysis | Customer review/feedback classifier |
| Chatbot basics | FAQ/support chatbot (rule-based + ML) |
| ML pipelines | Unified pipeline combining all models |
| Pickle / Joblib | Model serialization |
| Flask / FastAPI | REST API serving all models |
| API deployment | Dockerized deployment to cloud |

# 2. System Architecture

High-level flow of the platform:

Client Layer (dashboard / Postman / webcam feed)

|  REST calls

v

FastAPI Gateway

/recognize-face   /classify-product

/analyze-sentiment   /chatbot   /dashboard/stats

|

-------------------------------------------

|                 |                        |

v                 v                        v

CV Module        NLP Module              Chatbot Module

- OpenCV capture  - Text cleaning         - Intent matching

- Face embeddings - TF-IDF / BERT         - Rule + ML hybrid

- CNN classifier  - Sentiment model       - FAQ retrieval

|                 |                        |

-------------------------------------------

|

v

Storage: Share your datset link also + model files

(customer_visits, reviews, chat_logs, model.pkl/.h5)

# 3. Module-by-Module Build Plan

## Module A — Computer Vision

A1. OpenCV Basics

- Capture webcam/video feed, apply grayscale, resize, blur, edge detection (Canny), face bounding boxes with Haar Cascades.

- Deliverable: cv_utils.py with reusable preprocessing functions.

A2. Image Classification

- Dataset: a small product-category dataset (e.g., Fashion-MNIST, or a scraped 5-class product image set: shoes, bags, electronics, clothing, groceries).

- Model: Transfer learning with MobileNetV2 (fast, deployable) using TensorFlow/Keras or PyTorch.

- Output: predicted category + confidence score.

- Deliverable: product_classifier.h5 (or .pt).

A3. Face Recognition Fundamentals

- Use face_recognition (dlib-based) or OpenCV's LBPH recognizer for simplicity.

- Pipeline: detect face → generate encoding → compare against stored customer encodings → log visit with timestamp.

- Use case: "returning customer" detection for loyalty analytics — using a demo dataset of consenting sample faces (e.g., LFW subset).

- Deliverable: face_db.pkl (encodings) + face_recognition_module.py.

Ethics note to include in the report: discuss consent, data privacy, and bias considerations of facial recognition in retail — this is expected in an "industry" project write-up and often scored by evaluators.

## Module B — Natural Language Processing (NLP)

B1. Text Preprocessing

- Lowercasing, punctuation removal, stopword removal, lemmatization (spaCy/NLTK), tokenization.

- Apply to a reviews dataset (e.g., Amazon Reviews subset, or Kaggle "Women's E-Commerce Clothing Reviews").

B2. Sentiment Analysis

- Baseline: TF-IDF + Logistic Regression/SVM.

- Upgrade option: fine-tune a small transformer (DistilBERT via HuggingFace) for higher accuracy.

- Output: Positive / Negative / Neutral + confidence.

- Deliverable: sentiment_model.pkl + vectorizer.pkl.

B3. Chatbot Basics

- Hybrid approach: rule-based intent matching for FAQs (order status, return policy, store hours).

- ML-based fallback: intent classification model (TF-IDF + classifier) trained on a small custom intents JSON.

- Deliverable: intents.json, chatbot_model.pkl.

## Module C — ML Pipeline & Deployment

C1. Unified Pipeline

- Wrap all three models (face recognition, image classifier, sentiment/chatbot) behind a single pipeline.py that loads models once at startup.

C2. Serialization

- Use joblib for sklearn models, native .h5/.pt save for deep learning models, pickle for encodings/intents.

C3. API Layer (FastAPI recommended over Flask for this project)

- POST /recognize-face — upload image → returns customer ID/status

- POST /classify-product — upload image → returns category

- POST /analyze-sentiment — text → returns sentiment

- POST /chatbot — message → returns bot reply

- GET /dashboard/stats — returns aggregate visit/sentiment stats (JSON, for a simple frontend chart)

- Use Pydantic models for request/response validation.

- Add Swagger docs (auto-generated by FastAPI at /docs).

C4. Deployment

- Containerize with Docker (Dockerfile + requirements.txt).

- Deploy to Render / Railway / AWS EC2 / Google Cloud Run (free-tier friendly options for students).

- Add basic auth or API key header for the endpoints to simulate production security.

- Optional: CI/CD via GitHub Actions (lint + test + build image on push).

# 4. Suggested Folder Structure

smart-retail-ai/

├── app/

│   ├── main.py                # FastAPI entrypoint

│   ├── routers/

│   │   ├── vision.py

│   │   ├── nlp.py

│   │   └── chatbot.py

│   ├── models/

│   │   ├── product_classifier.h5

│   │   ├── face_db.pkl

│   │   ├── sentiment_model.pkl

│   │   └── chatbot_model.pkl

│   ├── services/

│   │   ├── cv_service.py

│   │   ├── nlp_service.py

│   │   └── chatbot_service.py

│   └── schemas.py

├── notebooks/                 # training/experiment notebooks

│   ├── 01_image_classifier_training.ipynb

│   ├── 02_face_recognition_setup.ipynb

│   └── 03_sentiment_model_training.ipynb

├── data/

│   ├── reviews.csv

│   └── intents.json

├── tests/

│   └── test_endpoints.py

├── requirements.txt

├── README.md

└── .github/workflows/deploy.yml

# 5. Timeline (9-Days Sprint)

| Days | Task |
| --- | --- |
| 1–2 | Data collection, EDA, preprocessing (both CV & NLP datasets) |
| 3–4 | Train & evaluate image classifier; set up face recognition |
| 5–6 | Train sentiment model; build chatbot intents + model |
| 6 | Build unified pipeline; serialize all models |
| 7 | Build FastAPI endpoints + Gradio docs + input validation |
| 8 | Write automated tests |
| 8 | Build a minimal frontend/dashboard (optional: Streamlit or React) |
| 9 | Final report, architecture diagram, demo video, README |

# 6. Evaluation Criteria (Rubric)

| Criteria | Weight |
| --- | --- |
| Model accuracy (each module) | 25% |
| Code quality & pipeline design | 20% |
| API design & documentation | 15% |
| Deployment (working live/Docker demo) | 20% |
| Report: architecture, ethics, tradeoffs | 10% |
| Presentation/demo | 10% |

# 7. Stretch Goals (for advanced learners)

- Replace TF-IDF sentiment model with a fine-tuned DistilBERT.

- Add a real-time video stream endpoint (WebSocket) for live face recognition.

- Add model monitoring (log prediction confidence drift over time).

- Add a simple Streamlit dashboard showing visit trends + sentiment trends.

- A/B test two chatbot response strategies and log which gets better user ratings.

# 8. Recommended Datasets (all free)

- Face recognition demo: LFW (Labeled Faces in the Wild) — for practice only, or self-collected consenting sample images.

- Product images: Fashion-MNIST, or Kaggle "Retail Product Checkout Dataset."

- Reviews/sentiment: Kaggle "Women's E-Commerce Clothing Reviews," or Amazon Reviews (subset).

- Chatbot intents: Build a custom intents.json (20–30 intents covering FAQs) — this is standard practice and shows original work.

# 9. Why This Project Works as an "Industry" Capstone

- It mirrors real retail-tech stacks (in-store analytics + customer support automation), a common theme in current retail AI deployments.

- It forces integration across CV + NLP + MLOps rather than three disconnected mini-projects.

- The deployment step (Docker + cloud + API docs) is exactly what's expected in junior ML engineer interviews and portfolio reviews.

- Ethics/privacy discussion around face recognition is increasingly expected in real deployments and interview conversations.